CHECKLIST

Execution Checklist — PaddleOCR Bangladesh NID

Task tracker + deliverable completion gates

Ultimate goal Adapt the existing PaddleOCR PP-OCRv5 detection + recognition pipeline to Bangladesh NID documents, with one unified Bangla + English recognition path, and produce a reproducible fine-tuning workflow that can later scale from a 2–4 NID smoke test to a real labelled dataset.

Scope focus: model fine-tuning only

Not a preprocessing or parser-logic improvement project.

Deliverable Status Board

Mark a deliverable complete only when its explicit completion gate is satisfied.

| □ D1 — Documentation | Complete at Phase 11: version-correct train/eval/export steps, dataset formats, bilingual charset handling, evaluation, data scaling and repo usage are all verified. |
| --- | --- |
| □ D2 — 2–4 NID scripts | Complete at Phase 08: fine-tuned detector + recognizer both export, reload and run together in PaddleOCR. |
| □ D3 — Data requirement | Complete at Phase 10: staged target + learning-curve method documented. |
| □ D4 — Repository | Complete at Phase 11: clean-checkout smoke test is reproducible with private data outside Git. |

RULE FOR THIS CHECKLIST The tiny 2–4 NID experiment verifies the training pipeline. It is not evidence that model accuracy is good or production-ready.

PHASE 00  ·  Scope & Success

□  Create SCOPE.md.

□  Confirm detector + recognizer are both in scope.

□  Write unified Bangla + English target.

□  Write out-of-scope items.

□  Write smoke-test success criteria.

Deliverable checkpoint: D1 started.

PHASE 01  ·  Version / Training Mechanics

□  Pin PaddleOCR/PaddlePaddle/PaddleX versions.

□  Verify training entrypoints.

□  Verify PP-OCRv5_server_rec custom dictionary behavior.

□  Verify Bangla Unicode/conjunct handling.

□  Run a tiny dummy config successfully.

□  Record exact working commands.

Deliverable checkpoint: D1 technical foundation ready; D2 unblocked.

PHASE 02  ·  Stock Baseline

□  Run 2–4 NIDs through stock detector + recognizer.

□  Save raw texts + confidence.

□  Save polygons/boxes.

□  Save overlay images.

□  Use a reproducible output folder.

Deliverable checkpoint: D2 baseline script ready.

PHASE 03  ·  Dataset Design

□  Define detection annotation format.

□  Define recognition label format.

□  Set line-break/space/punctuation policy.

□  Include Bangla + English content.

□  Split by physical NID, not by crop.

Deliverable checkpoint: D1 dataset section ready.

PHASE 04  ·  Bilingual Charset

□  Generate charset from ground-truth labels.

□  Verify all label characters are included.

□  Inspect Bangla vowel signs / virama / conjunct sequences.

□  Version the dictionary.

□  Add charset build script.

Deliverable checkpoint: D2 bilingual-recognition dependency ready.

PHASE 05  ·  2–4 NID Smoke Dataset

□  Annotate whole-card detection polygons.

□  Create recognition line crops.

□  Create train/validation split.

□  Validate paths/encoding/labels.

□  Count cards, boxes and line crops.

□  Keep real NIDs outside Git.

Deliverable checkpoint: Tiny training dataset ready.

PHASE 06  ·  Recognition Fine-Tune

□  Load pretrained PP-OCRv5_server_rec.

□  Point to custom dictionary.

□  Run short training schedule.

□  Save checkpoint/logs.

□  Evaluate.

□  Export inference model.

□  Reload exported recognizer.

Deliverable checkpoint: Recognition half of D2 complete.

PHASE 07  ·  Detection Fine-Tune

□  Load pretrained PP-OCRv5_server_det.

□  Train on NID polygons.

□  Save checkpoint/logs.

□  Evaluate IoU-based metrics.

□  Export inference model.

□  Reload exported detector.

Deliverable checkpoint: Detection half of D2 complete.

PHASE 08  ·  Combined Pipeline

□  Load both custom model directories in PaddleOCR.

□  Run same 2–4 NIDs.

□  Save results in baseline-compatible format.

□  Check no silent fallback to stock model.

□  Test rollback to stock checkpoints.

Deliverable checkpoint: D2 COMPLETE.

PHASE 09  ·  Model Evaluation

□  Recognition: overall CER/accuracy.

□  Recognition: Bangla-only CER.

□  Recognition: English-only CER.

□  Recognition: numeric CER.

□  Detection: precision/recall/H-mean.

□  Inspect missed/merged/split/clipped regions.

□  Store per-sample predictions.

Deliverable checkpoint: Evaluation framework ready.

PHASE 10  ·  Data Requirement

□  Document 2–4 = smoke test.

□  Document 50–100 = exploratory stage.

□  Document ~300–500 diverse NIDs as initial serious target.

□  Target at least ~5,000 real recognition lines for first serious run.

□  Track Bangla character/conjunct coverage.

□  Define 25/50/75/100% learning-curve experiments.

□  Define stop/collect-more decision rule.

Deliverable checkpoint: D3 COMPLETE.

PHASE 11  ·  Repo & Handoff

□  Finalize README.

□  Add ordered commands.

□  Pin dependencies.

□  Use configurable private dataset paths.

□  Add safe dummy/redacted sample data only.

□  Run full workflow from clean checkout.

□  Fix every undocumented manual step.

□  Document model/output version naming.

Deliverable checkpoint: D1 + D4 COMPLETE. All deliverables finished.

Final Acceptance Checklist

Use this only after the phase checklist is complete.

□  A clean environment can install the pinned dependencies.

□  A private dataset path can be supplied without editing source code.

□  Recognition fine-tuning starts from pretrained PP-OCRv5_server_rec and uses the Bangla + English dictionary.

□  Detection fine-tuning starts from pretrained PP-OCRv5_server_det.

□  Both models evaluate, export and reload.

□  The combined PaddleOCR pipeline uses both exported custom model directories.

□  The same 2–4 NIDs produce a saved before/after experiment record.

□  No production-accuracy claim is made from the 2–4 NID experiment.

□  Data-scale recommendation and learning-curve method are documented.

□  No real NID images or real personal identity labels are committed to Git.

□  All four requested deliverables have a clear file/location in the repository.